The grand total Capital Expenditure (CAPEX) for the entire Chinderah facility—combining both the life-support infrastructure and the physical building—is $5,063,910 AUD.

Here is exactly how that final number comes together for your pitch deck:

### 1. Core infrastructure

This is the "engine" of the farm, covering everything required to keep the 170 raceways running at 27°C and push out the 50,000 urchins per month.

- Grow-Out Habitat: 170 raceways, 1,700 trays, and 170 paddlewheels ($609,960)

- Mechanical & Biofiltration: Drum filter, MBBR, swirl filters, skimmers, Aragonite reactor, and CO2 degassing tower ($344,425)

- Thermal Control: 180kW Titanium Heat Pump Array and bypass manifolds ($152,605)

- Liquid O2 & Aeration: 5,000L LOX vessel and oxygen cones ($151,570)

- Main Pump Array: Twin 22kW pumps and main trunk lines ($113,850)

### 2. Building Envelope & Civil Works: $3,691,500

This covers the dirt, the concrete, the heavy shed, and the emergency power needed to house and protect the operation.

- Primary Structure: 5,400 sqm galvanized steel and twin-wall polycarbonate/glass shed ($1,350,000)

- Engineered Concrete Slab: 150mm commercial slab reinforced for aquatic point-loads ($750,000)

- Installation Labor: Heavy crane and specialized contractors ($380,000)

- Site Earthworks: Leveling and compaction ($250,000)

- Automated Environmental Control: Motorized ridge vents and shade-screens ($185,000)

- General Civil Plumbing: Mains water, under-slab drainage, and commercial pipefitting labor ($185,000)

- Emergency Power: 400kVA automatic transfer switch (ATS) generator ($110,000)

- Contingency (15% on Civil Works): ($481,500)

Total Facility CAPEX: $5,063,910 AUD

This provides a highly defensible, heavily engineered ~$5.1 million target for your capital raise, ensuring that both the biological systems and the physical building are built to commercial, risk-mitigated standards.