# Master Infrastructure Financial Roll-up: Mugenuni Chinderah Facility

## 1. Executive Summary

This document outlines the consolidated Capital Expenditure (CAPEX) and facility-level Operational Expenditure (OPEX) required to construct and run the primary grow-out "engine" of the Mugenuni land-based Tripneustes gratilla facility.

The system is engineered as a highly biosecure, 27°C Marine Recirculating Aquaculture System (MRAS). The infrastructure is scaled to support 170 commercial raceways operating on a continuous 7-month grow-out cycle, guaranteeing a steady-state harvest pulse of 50,000 premium urchins per month.

## 2. Capital Expenditure (CAPEX) Summary

All figures in AUD and include a 15% contingency buffer.

| System Module | Primary Infrastructure | Total CAPEX (AUD) |
| --- | --- | --- |
| 1. Grow-Out Habitat | 170 Celuka Raceways, 1,700 Benthic Trays, 0.75kW VFD Paddlewheels | $609,960 |
| 2. Mechanical & Biofiltration | Drum Filter, Twin Swirl Filters, MBBR, Skimmers, CO2 Degassing, Aragonite Reactor | $344,425 |
| 3. Thermal Control | 180kW Titanium Reverse-Cycle Heat Pump Array, Bypass Manifolds | $152,605 |
| 4. Liquid O2 & Aeration | 5,000L LOX Vessel, Oxygen Cones, Raceway Spout Manifold | $151,570 |
| 5. Main Pump Array | Twin 22kW Marine Centrifugal Pumps, VFDs, Main Trunk Lines | $113,850 |
| TOTAL INFRASTRUCTURE CAPEX | Complete 5,400 sqm Grow-Out Engine | $1,372,410 |

## 3. Operational Expenditure (OPEX) Summary - Annual

Includes electricity, subsystem-specific labor/maintenance, and consumables (LOX, aragonite, UV bulbs).

| System Module | Primary OPEX Drivers | Annual OPEX (AUD) |
| --- | --- | --- |
| 1. Grow-Out Habitat | Continuous 24/7 Electricity for 170x 0.75kW Paddlewheels | $357,408 |
| 2. Mechanical & Biofiltration | Media/Screen Replacement, Aragonite supply, CO2 Gas, Testing Labor | $67,950 |
| 3. Thermal Control | Electricity for Heating/Chilling (holding 27°C), HVAC Maintenance | $58,500 |
| 4. Liquid O2 & Aeration | Bulk Liquid Oxygen Delivery (~50 tonnes/yr), Sensor Maintenance | $57,700 |
| 5. Main Pump Array | Electricity for 15–20kW cruising load, Annual Seal/Bearing Labor | $49,040 |
| TOTAL INFRASTRUCTURE OPEX | Direct Hardware Running Costs | $590,598 / year |

## 4. Strategic Investor Notes & Exclusions

A. OPEX Mitigation Strategy (Solar/VPP)

The $590k annual hardware OPEX is dominated by electricity—specifically the $357k required to spin the 170 raceway paddlewheels. This represents a massive target for cost-reduction. By integrating a commercial solar array with battery storage, taking advantage of the Federal STC scheme and NSW Virtual Power Plant (VPP) incentives in 2026, Mugenuni can heavily subsidize daytime running costs and drastically lower the production cost per urchin.

B. VFD Flow Optimization

Variable Frequency Drives (VFDs) are mandated across all pumps and paddlewheels. Because water exchange rates scale with the urchin biomass (0.5 turnovers/hr for juveniles scaling to 1.0 turnovers/hr for adults), actual power consumption during the early grow-out months will be 20-30% lower than this conservative, full-load financial model.

C. Financial Boundary Constraints (What is NOT included)

To maintain precise financial modeling, the above figures represent strictly the Grow-Out Infrastructure & Life Support. A complete business P&L must also account for the following secondary facility budgets:

- Site & Civil Works: Warehouse leasing/construction, concrete slab pouring, and municipal grid connection.

- The Hatchery/Nursery: Broodstock conditioning tanks, algal culture vessels, and settlement plates (0 to 15mm phase).

- Feed Production: Ulva cultivation raceways or the procurement of formulated pelleted diets.

- General Administration: Farm manager salary, harvesting/processing labor, marketing, and distribution logistics.